QniConnect Workforce

Backend and API documents: plan, status and blockers

27 October 2026 · Summary of docs/reference/workforce/backend (01–06 and gb/10–13), contract/openapi.json and docs/superpowers/handoff/backend-inputs.md

1. At a glance	1

2. What is being planned	2

2.1 The first shippable product	2

2.2 Architecture	2

2.3 Size of the GB build (doc 11)	2

2.4 Phases (delivery plan 06)	3

3. Status of each document	3

3.1 Delivery plan decisions P1–P10	4

4. What is blocking	4

5. Contract changes the GB design needs	5

6. Information still needed	6

6.1 From product (you)	6

6.2 From the payroll owner	6

6.3 From Microsoft, the integrator and the backend team	6

7. Other issues	6

8. Suggested next steps	7

# 1. At a glance

| Area | State | Note |
| --- | --- | --- |
| API handoff (backend-inputs.md) | Current | Generated from the endpoint registries. Regenerated on 27 Oct and it matches the code exactly. |
| OpenAPI draft (contract/openapi.json) | Current | Also generated; matches the code. |
| W1 backend design (01–06, xlsx) | Superseded for GB | Written 18–19 Oct against Qnipay W1. Still the reference for the approach, but GB docs 10–13 replace 02 and 03 for GB. |
| GB backend design (gb/10–13) | Draft for review | Written 26 Oct. Untracked in git. Not yet reviewed. |
| Contract changes the GB design needs (C1–C10) | Not started | None applied. /api/v1/integration is still forbidden by src/contract/contract.test.ts:118. |
| Delivery plan (06) | Out of date | Still targets W1 (W1 sandbox, W1 payroll fixes). Not updated for GB. |
| Open questions | 38 GB + 5 earlier | Six of them decide the most (section 4). |
| Backend build (AL, Node) | Not evidenced here | Nothing in this repo records AL or Node work starting. The phase 0 load-test trial is specified, not run. |

In one line: the front end and its API contract are ready to hand over; the GB backend design is written but unreviewed; posting to payroll and licensing are the two things that can stop the product, and both need answers from people outside the team.

# 2. What is being planned

## 2.1 The first shippable product

- QniConnect core: sign-in, people, permissions, approvals, notifications, payslips and documents.

- Timesheet, with clocking and the timesheet calendar.

- Onboarding, with templates by job profile.

- Posting approved hours to payroll (moved into the first product by decision P5).

Rota, Leave, Notices, Hours, Exceptions and Payroll readiness stay switched off and come later.

## 2.2 Architecture

- Browser: this React app. Microsoft Entra sign-in (MSAL), one access token.

- Node layer: the existing QniConnect API on Azure App Service, extended with /api/v1. It checks the token, applies the rules in src/domain, and calls Business Central service to service with an app-only connector identity. "Node decides, Business Central commits."

- Business Central is the database. No separate Workforce database. Workforce objects go inside Qnipay Base (GB-D1), IDs 70703150–70703299, published under api/dogma/workforce/v1.0.

- Files (onboarding uploads) go to Azure Blob Storage with malware scanning; Business Central keeps metadata only.

## 2.3 Size of the GB build (doc 11)

| Object type | Count |
| --- | --- |
| Tables | 55 (53 stored, 2 temporary) |
| API pages | 66, plus 50 page IDs reserved for Business Central client setup pages |
| Codeunits | 77 in Base, 3 in Qnipay-GB |
| Enums | 41 |
| Table extensions | 5 new (Dimension Value, Job, Job Task, Employee Qualification, Document Attachment); other fields go into Base-owned tables and existing extensions |
| Commands | 48 command types: 15 on one generic commands page, 33 as bound actions |
| Contract operations served | 122 /api/v1 operations, plus 26 existing /bc, /session and /auth calls unchanged on the wire |

## 2.4 Phases (delivery plan 06)

| Phase | What | Rough length |
| --- | --- | --- |
| 0 | Decisions, spikes (load test, posting with the payroll owner), contract freeze, environments | 3–4 weeks |
| 1 | Front-end merge: QniConnect inside this app | 5–7 weeks (alongside 2) |
| 2 | Core backend: people, access, approvals, notifications | 7–9 weeks |
| 3 | Timesheet, clocking and the timesheet calendar | 6–8 weeks |
| 4 | Posting approved hours to payroll | 3–5 weeks |
| 5 | Onboarding, including templates by job profile | 5–7 weeks |
| 6 | Release hardening and the first customer | 4–6 weeks |

With about three developers (front-end, AL, Node) overlapping, the plan estimates 7 to 9 months end to end. These lengths were set for W1 and have not been re-estimated for GB.

# 3. Status of each document

| Document | Date | Status | Comment |
| --- | --- | --- | --- |
| backend-inputs.md (API handoff) | 22 Oct | Current | 122 operations (Core 81, Timesheet 14, Onboarding 27), refusal codes, If-Match rules, the /bc field lists. Regenerate with npm run handoff. |
| contract/openapi.json | 22 Oct | Current | Request and response schemas. Regenerate with npm run openapi. |
| 00 Workforce backend design | 19 Oct | Reference | Overall approach. |
| 01 BC backend design | 19 Oct | W1 only | Its separate-app extensions cannot exist in GB (AL0334); GB doc 11 replaces the object list. |
| 02 Field mapping | 19 Oct | Replaced for GB | By gb/12. |
| 03 API endpoints | 19 Oct | Replaced for GB | By gb/13. Also has known errors (section 6). |
| 04 Decisions, 05 Risks | 19 Oct | Reference | B1–B17 and R1–R22 still cited by the GB docs. |
| 06 Delivery plan | 18 Oct | Needs update | Still W1-based. |
| BC API Endpoints and Field Mapping (xlsx) | 19 Oct | W1 only | Not regenerated for GB. |
| gb/10 Gap analysis | 26 Oct | Draft | 70 decisions (GB-D1–D70), 38 questions, contract changes C1–C10, problems A–Q. |
| gb/11 New tables | 26 Oct | Draft | Object register with real IDs; trial subset. |
| gb/12 Field mapping | 26 Oct | Draft | Every in-scope contract field to a GB table and field. |
| gb/13 API endpoints | 26 Oct | Draft | Conventions, entity sets, bound actions, command catalogue, map of all 122 operations, jobs, permission sets. |

## 3.1 Delivery plan decisions P1–P10

| # | Decision | Where it stands |
| --- | --- | --- |
| P1 | This repo is the product | Done: the front-end merge was built here. |
| P2 | Node on Azure App Service, extending the QniConnect API | Assumed by the GB docs; no confirmation recorded. |
| P3 | Licensing: written answer before phase 2 | Open (GB-Q37, GB-Q38). |
| P4 | Pool of connector identities and a load test | Not run. A throwaway trial is specified (GB-D23, doc 13 §10). |
| P5 | Posting in the first product | Agreed; but the contract has no posting surface yet (C1). |
| P6 | Onboarding files in Blob Storage | Carried into the GB design; contract lacks file bytes (C4). |
| P7 | Object ID range | Answered for GB: 70703150–70703299 in Qnipay Base (GB-D8). |
| P8 | Paying for modules | Open (GB-Q21). |
| P9 | Product name QniConnect | Done in the UI. |
| P10 | Access model review | No outcome recorded. |

# 4. What is blocking

These decide whether, and in what shape, the backend can be built. They are ordered by impact.

| Blocker | Why it blocks | Who answers |
| --- | --- | --- |
| GB-Q22: pay period on the timesheet interface (problem G) | The GB interface has no pay period fields, so Create Time Sheets sweeps every pending row into the one period chosen. Hours land in the wrong period or are lost for staff on another pay frequency. Posting cannot go live without a Base change porting W1 fields 20–22. | Payroll owner |
| GB-Q37 / Q38: licensing (multiplexing) | If each employee reached through the connector needs a Business Central licence, it adds about $8 per employee per month, and if calls must run as each user the connector design changes. Needed before phase 2. | Microsoft or licensing partner |
| C1: posting surface missing from the contract (problem Q) | IntegrationAttempt, the posting log and retry, and the integration capability were cut. Phase 4 cannot start in React or Node until they are restored. | Us (React and Node) |
| GB-Q23 / Q24 / Q25: rates, Daily mode, inbound path | A zero rate stops the whole payroll run (A); Daily mode, the default, multiplies hours by about 30 (B). Or choose the GB timesheet-line path instead, which changes how the customer's payroll works. | Payroll owner |
| GB-Q1: HMRC starter declaration | The contract collects only the NI number, so every Workforce starter falls back to declaration C and an emergency tax basis. | Product |
| GB-Q2: on leave / suspended | GB leaves Inactive employees out of the payroll run. Mapping these states to Inactive would stop their pay. | Product |
| GB-Q3: timesheet lock | A weekly cut-off against a monthly pay period refuses late time weeks early, or the reverse. | Product |
| Phase 0 load test not run | Business Central allows about 5 concurrent requests and 6,000 per 5 minutes per identity. Whether the connector design holds for 1,000 people is unproven. | Us (AL and Node) |

# 5. Contract changes the GB design needs

None of these is applied yet. Each changes src/contract, src/domain, the mocks, and the regenerated handoff.

| # | Change | Depends on |
| --- | --- | --- |
| C1 | Restore the posting surface: IntegrationAttempt, posting state on the day, GET /api/v1/integration/attempts, POST …/attempts/:id/retry, the integration capability; lift the ban in contract.test.ts:118. | — |
| C2 | myOnboardingData becomes a bound action (03 correction only; React unchanged). | — |
| C3 | A redacted onboarding case shape for trackers (no answers or signature). | — |
| C4 | File bytes and downloads for onboarding documents and policies (multipart or upload SAS). | — |
| C5 | GB starter fields (statement, student loan, pension…), HMRC legal sex, optional NINO, passport and permission expiry. | GB-Q1, Q4–Q6 |
| C6 | Length limits to Business Central's (pay code 40→20, department name 80→50, address 200→100, and others). | GB-Q14, Q16 |
| C7 | Employee code pattern without _. | GB-Q13 |
| C8 | Codes, not names, in timesheet entry fields. | GB-Q15 |
| C9 | Manager is an employee code only. | — |
| C10 | Keep or remove PATCH /api/v1/tenant/modules/:code. | GB-Q9 |

# 6. Information still needed

## 6.1 From product (you)

- Onboarding, GB: starter declaration (Q1), HMRC gender (Q4), optional NINO (Q5), right-to-work capture (Q6), file encryption (Q18), verified files in BC (Q19), retention periods (Q20).

- People: on leave and pay (Q2), which dimensions are department and cost centre (Q12), _ in employee codes (Q13), over-length text (Q14).

- Timesheet: lock rule (Q3), codes instead of names (Q15), pay code length (Q16), bulk approval all-or-nothing vs chunked (Q17).

- Configuration: may Workforce edit Company Information (Q7), bank holiday calendar rules (Q8), module switches from React (Q9).

- QniConnect portal: where portal users and registrations live today and whether SIR_WF Account replaces them (Q10); bell double-count (Q11); module licensing mechanism (Q21).

- Support contact address shown on the login page (Ruling Q18).

- Home stays the payslip dashboard once Timesheet is live? (handoff Q7)

## 6.2 From the payroll owner

- Pay period Base change and who builds it (Q22); rates (Q23); Daily mode (Q24); inbound path (Q25).

- Days approved after their period posted (Q26); pay codes maintained from React (Q27); BC approval workflow bypass (Q28).

- Workforce never writes financial year or pay frequency (Q29); interface auto-create switch (Q30); how often Create Time Sheets runs (Q31); mixed pay frequencies and irregular runs (Q32).

- P45 handling (Q33); student loan Plan Code (Q34); Leave fix ownership (Q35).

## 6.3 From Microsoft, the integrator and the backend team

- Licensing for employees and managers reached through the connector (Q37, Q38).

- Business Central version floor: apps declare 27 but compile against version 29 symbols (Q36).

- Who builds /api/v1 and in what order (handoff Q4).

- Which QniConnect API environment, Entra redirect URIs, CORS origins and test accounts (an admin, an employee with payslips and tax documents, a first-login user) the real-backend check uses, and whether writes may be tried.

- Where the deployed QniConnect build really comes from (handoff Q1); whether a demo environment runs with the fake server (Q2).

# 7. Other issues

- The GB documents are untracked. main has no commits; everything else is staged, but docs/reference/workforce/backend/gb/ is not even added.

- 06 and the xlsx are W1-based. The phases, W1 fixes, sandbox and timings need a GB pass, especially phase 4 (problems A–Q replace W1's A–F).

- 03 has known errors: GET /api/v1/audit needs framework (not integration); GET /api/v1/approvals/delegations/mine needs team_ts (not team_leave); POST /api/v1/session is gone.

- Payroll interface problems that Workforce works around (F, H, I, K, L, N, O, P) need pre-checks in the dispatcher; J (timesheets released without payroll approval) may be unintended in payroll itself.

- Bell double-count: Workforce notifications written to SIR Notification Entry will also show in QniConnect's /bc/notifications bell unless filtered (Q11).

- Set as Default for environments changes only the local choice; POST /bc/environments/activate is never sent (Ruling Q10).

- Payroll document rows (payslips, P60, P11D, P45) come from Business Central through /bc; the backend should not build them in /api/v1/documents/mine.

# 8. Suggested next steps

- Review gb/10–13 and add them to git.

- Send the payroll owner GB-Q22–Q36, with problem G first.

- Send the licensing question (GB-Q37, Q38) to Microsoft or the licensing partner.

- Answer the product questions in 6.1, starting with GB-Q1, Q2 and Q3.

- Apply contract changes C1–C10 as their questions are answered; regenerate the handoff and OpenAPI.

- Run the throwaway trial (doc 13 §10) against a GB sandbox to settle the load question.

- Update 06 for GB and re-estimate the phases.