QniConnect Workforce

Business Central tables: recommendations for review

27 October 2026 · Draft for review. Covers the new names, onboarding file storage, the table register, the timesheet design, and the questions for the payroll owner and for licensing. Builds on docs/reference/workforce/backend/gb/10–13.

1. Summary	1

2. New names	2

2.1 Optional lists	2

3. Onboarding file storage	3

3.1 Azure Blob Storage limits	3

3.2 Blob or SharePoint	3

4. Recommended table register	4

4.1 Foundation and access (17 planned)	4

4.2 People (5 planned)	4

4.3 Timesheet and posting (19 planned)	5

4.4 Onboarding (14 planned)	5

4.5 Totals	6

5. Timesheet design	6

5.1 How payroll reads hours today	6

5.2 Three options	6

5.3 Why not drafts in payroll's tables (option A)	7

5.4 Recommended design (option C)	7

5.5 Risks of option C and how they are handled	7

6. Step 4a: the payroll owner	8

6.1 The headline question	8

6.2 What we ask them to agree	8

6.3 What to send them	9

7. Step 4b: licensing	9

7.1 The question	9

7.2 What to ask, in writing	10

7.3 Who and how	10

7.4 If licences are needed	10

8. What comes back to us	10

# 1. Summary

- Tables: the GB design plans 53 stored tables. This recommends 35, with 4 more on hold until the approval design arrives, so at most 39. Onboarding keeps its own tables; 4 optional onboarding trims would take it to 31.

- Timesheet: keep Workforce's own tables for drafts and approval, and at final approval write Released lines straight into payroll's `SIR Timesheet Line` under Workforce-owned timesheet headers. This drops the week table, the clock record table and all three posting tables, and it removes four of the payroll problems (B, E, F, G) instead of working round them.

- Names: Employee type becomes Work pattern, Job profile becomes Position, Template becomes Setup preset, and levels come from Qnipay's existing Pay Grade and Pay Level.

- Onboarding files: Azure Blob Storage has no limit this product will reach. Recommended as the default, with an optional copy of verified documents to the customer's SharePoint later.

- Needed from outside: the payroll owner must agree to Workforce writing timesheet lines and fields into payroll's tables (section 6), and Microsoft or the licensing partner must answer the licensing question in writing (section 7).

# 2. New names

| Today | New name | What it is | Stored in |
| --- | --- | --- | --- |
| Employee type | Work pattern | How a person records time and is paid: basis (Contracted, Bank, Agency, Salaried), entry style (form, grid, clock), hours or days, extras captured (vehicle, site, project, shift). | SIR_WF Work Pattern (new) |
| Job profile | Position | What job the person does: developer, QA, consultant, support. Picks the onboarding template; carries the night-worker flag. | SIR_WF Position (new, optional) |
| (levels) | Grade and Level | Seniority. Qnipay already has it on every employee. | SIR Pay Grade, SIR Pay Level (existing). Workforce reads code and description only, never Basic Salary. |
| Template | Setup preset | A saved copy of one company's setup (modules, features, work patterns, approval chains, onboarding switches, optionally departments and locations) that can be applied to another company. Three ship with the app. Never carries money. | SIR_WF Setup Preset (new) |

"Role" is kept for access only (user types Employee, Manager, Admin) and for approval roles (Line manager, Payroll), so it is not used for any of the above.

Contract change C11 (to apply after review): rename in src/contract, src/domain, the mocks and the screens. The API paths change too: /api/v1/employee-types → /api/v1/work-patterns, /api/v1/job-profiles → /api/v1/positions, /api/v1/templates → /api/v1/setup-presets, and the employee fields employeeType → workPattern, jobProfile → position, plus new optional grade and level.

## 2.1 Optional lists

Position, department, cost centre and project are all optional, as they are in the app today (src/domain/employees.ts:36-39 checks them only when filled in). On the backend:

- SIR_WF Setup names the Business Central dimension behind department and cost centre. Blank means the company does not use it: the screens hide it and a write is refused with feature-off. No dimension is ever created for a company that did not ask for one.

- Position is a small Workforce table, not a dimension, so it never adds a dimension to the general ledger. An empty table means positions are not used.

- Projects use the standard Job and Job Task tables, read only while the Project & costing fields feature (PROJECT) is on.

# 3. Onboarding file storage

## 3.1 Azure Blob Storage limits

| Limit (standard storage account) | Value |
| --- | --- |
| Capacity per account | 5 PiB by default; more on request |
| Number of files or containers | No limit |
| Requests | 20,000–40,000 per second per account, depending on region |
| Largest file | About 190 TiB |
| Storage accounts | 250 per region per subscription by default |

What this product needs: the app caps an upload at 8 MB (src/domain/onboarding.ts:460) and a starter has at most 20 document types. A typical starter uploads about 5 files of 1–2 MB, so about 10 GB per 1,000 starters; the worst case is 160 MB per starter. That is far inside every limit, and costs pennies per GB per month.

## 3.2 Blob or SharePoint

|  | Azure Blob (through Node) | Customer's SharePoint (through Microsoft Graph) |
| --- | --- | --- |
| Set-up per customer | None | Customer admin consents to our app on one site (Sites.Selected) |
| Works for every customer | Yes | Only those with SharePoint |
| Storage limit | Not a concern | Uses the customer's tenant pool: 1 TB plus 10 GB per licence; frontline licences add none |
| Malware scanning | Microsoft Defender for Storage (paid per GB scanned) | Built in |
| Retention and legal hold | Lifecycle rules and immutable storage, set by us | Customer's own retention policies and labels |
| HR opens verified files | Through the app only | Directly in SharePoint as well |
| Access control | Node | Node (employees get no SharePoint access) |

Recommendation: Azure Blob as the default, one container per customer company, in UK South. Later, offer an optional "copy verified documents to SharePoint" for customers who want HR to find them there. The Onboarding Document table holds only the file's metadata and its storage reference either way.

# 4. Recommended table register

Keep: build as a new table. Replace: use an existing payroll or standard table, adding fields where noted. Merge: fold into another new table. Remove: not needed. Hold: waiting for the approval design.

## 4.1 Foundation and access (17 planned)

| Planned table | Recommendation | Detail |
| --- | --- | --- |
| SIR_WF Setup | Keep | Also holds the dimension pointers in 2.1. |
| SIR_WF Feature Flag | Replace | Rows in SIR Feature Register (70702660), with a Module Code field. Modules already live there. |
| SIR_WF Account | Replace | One per employee: fields on Base's existing Employee extension (Entra Object ID, Workforce Blocked, Last Sign-in). The sign-in email is the standard Company E-Mail. |
| SIR_WF Session | Keep | Who is viewing as whom; checked on every write. |
| SIR_WF User Type, User Type Capability | Keep | The access bundles (Employee, Manager, Admin) and what each holds. |
| SIR_WF Capability, Capability Group | Remove | Fixed list of 18 permissions in 3 groups: an enum, with labels in Node. |
| SIR_WF Capability Exception | Keep | One person's grants and removals. |
| SIR_WF Audit Event | Keep |  |
| SIR_WF Template | Keep, rename | SIR_WF Setup Preset. |
| SIR_WF Approval Chain, Chain Step, Delegation | Hold | Waiting for your approval design. |
| SIR_WF Notification Event | Keep | Who is told about what, by which channel. |
| SIR_WF Idempotency Key | Keep | Stops a retried request writing twice; must be in the same transaction. |
| SIR_WF Command | Keep (temporary) | Stores nothing. |

## 4.2 People (5 planned)

| Planned table | Recommendation | Detail |
| --- | --- | --- |
| SIR_WF Employee History | Keep | Who changed which field of an employee, from what to what. Payroll's salary log covers amounts only; Business Central's change log records the connector, not the person. |
| SIR_WF Job Profile | Keep, rename | SIR_WF Position, plus an Onboarding Template field. |
| SIR_WF Employee Type | Keep, rename | SIR_WF Work Pattern, plus a Has Own Capture yes/no. |
| SIR_WF Profile Change | Keep | An employee's requested change to their own details. |
| SIR_WF Profile Change Decision | Hold | Part of the approval design. |

## 4.3 Timesheet and posting (19 planned)

| Planned table | Recommendation | Detail |
| --- | --- | --- |
| SIR_WF Timesheet Config | Replace | Fields in payroll's SIR Timesheet Setup (70702596), which already holds the bank holiday calendar, hours per day and "approval required". |
| SIR_WF TS Field Default, TS Type Field | Merge | One table, SIR_WF TS Field Setup: a blank work pattern means the company default. |
| SIR_WF TS Allowance | Replace | Fields on the pay code table SIR TIme Sheet Elements (70702615): Is Allowance, Tier, Basis. Every seeded allowance's code already equals its pay code. |
| SIR_WF TS Type Capture | Remove | A yes/no on Work Pattern. |
| SIR_WF TS Type Allowance, TS Type Rule | Keep | Needed so a pay code in use cannot be removed. |
| SIR_WF Timesheet Week | Remove | The contract never sends a week version; each day carries its own. The week's days are locked for the transaction instead. |
| SIR_WF Timesheet Day | Keep | Also takes the clock record's fields and the payroll link (section 5). |
| SIR_WF Timesheet Entry, Timesheet Break | Keep |  |
| SIR_WF TS Entry Field | Merge | A text field on Entry holding the extra capture values as sent. Project, task, site and department are already real fields. |
| SIR_WF TS Day Allowance | Keep | Needed for the pay-code-in-use check. |
| SIR_WF Timesheet Day Log | Keep | The day's timeline (saved, submitted, approved, returned). May merge with the approval design. |
| SIR_WF Clock Record | Merge | Into Timesheet Day: clocked-in state and the late-close finish. |
| SIR_WF Clock Event | Keep | In, break start, break end, out. |
| SIR_WF Posting Batch, Posting Line | Remove | With the recommended path (section 5) the link is two fields: one on the day and one on payroll's timesheet line. If the payroll owner refuses that path, Posting Line comes back. |
| SIR_WF Posting Attempt | Replace | Failed tries go to payroll's SIR Timesheet Error Log (70702659). |

## 4.4 Onboarding (14 planned)

All kept as new tables, as agreed. Four optional trims for the onboarding review:

- The three 7-step tables (Onboarding Step, Onb. Template Step, Onb. Case Step) become 7 yes/no fields each. The steps are fixed: switched on or off, never added.

- Onb. Templ. Job Profile becomes the Onboarding Template field on Position, since a position has one template.

## 4.5 Totals

| Area | Planned (stored) | Recommended | On hold |
| --- | --- | --- | --- |
| Foundation and access | 16 + 1 temporary | 9 + 1 temporary | 3 |
| People | 5 | 4 | 1 |
| Timesheet and posting | 19 | 9 | 0 |
| Onboarding | 13 + 1 temporary | 13 + 1 temporary (9 with the trims) | 0 |
| Total | 53 + 2 | 35 + 2 (31 with the trims) | 4 |

# 5. Timesheet design

## 5.1 How payroll reads hours today

With SIR Timesheet Setup."Enable Timesheet Interface" on, the payroll calculation reads SIR Timesheet Line directly: Released lines only, filtered by employee, pay period, fiscal year, pay frequency, site and Irregular, and it pays Rate × No. Of Units for each (SIR Payroll Line, Tab70702583:2230-2262). It never reads the header. Today those lines come from the interface table through payroll's Create Time Sheets report, which is where problems A, B, E, F and G come from.

## 5.2 Three options

|  | A. Drafts in payroll's tables | B. Interface (current design) | C. Recommended: own tables, approved days as Released lines |
| --- | --- | --- | --- |
| Drafts and approval | Open lines in SIR Timesheet Header/Line | Workforce tables | Workforce tables |
| How hours reach payroll | Line status set to Released | Interface row → Create Time Sheets report → line | Released line written by Workforce at final approval |
| Problems A, B, E, F, G | B, E, F, G avoided; A remains | All present; G needs a Base change | B, E, F, G avoided; A remains |
| New tables for timesheet and posting | Fewest | 19 | 9 |
| Breaks, several entries a day, projects, approval layers | Do not fit a line | Fit | Fit |
| Main risk | See 5.3: payroll actions release or block drafts | Wrong period, ×30 hours, zero rate stops the run | Rate on the line (5.4); payroll must agree |

## 5.3 Why not drafts in payroll's tables (option A)

Checked in payroll's code. Each one is a reason on its own:

- Payroll's Release action releases every line of a document (Cod70702589 ReleaseTimeSheet). A payroll user releasing a header that holds Workforce drafts would send unapproved hours into the pay run. Reopen does the opposite to approved ones.

- An Open header blocks payroll's Create Time Sheets report for the same dates (Rep70702584 TimeSheetAlreadyGenerated checks any Open header with those dates, whatever the site). A Workforce draft header would stop the customer's own imports.

- One line holds one time-in/out pair, no breaks, no project or task, no approval layer, no version. A day becomes several lines across several documents, and every rule the app enforces needs fields payroll does not have.

- The line carries Rate and Amount. Drafts would sit beside money in a table every payroll page and the GB timesheetlines API can edit.

- Headers are per site and pay period, so a monthly payroll would hold a month of half-finished days for every employee at a site in one document.

## 5.4 Recommended design (option C)

- Capture and approval use the Workforce tables: Day (with the clock state), Entry, Break, Day Allowance, Clock Event, Day Log, and the setup tables in 4.3.

- At final approval, a job queue entry (not the approval itself, so a payroll data problem never blocks an approver) writes one Released SIR Timesheet Line per pay code and site for the day, with Pay Frequency, Fiscal Year and Pay Cycle Period from the employee's pay cycle and the SIR Pay Period covering the date.

- Lines go under Workforce-owned headers, one per site and pay period, created Released. A Released header does not block Create Time Sheets.

- The link: a new field SIR_WF Day Id on SIR Timesheet Line and, on the day, the posting state, attempt count, last error and next try. Failures are logged to SIR Timesheet Error Log.

- Rate: filled by Base code at insert from the employee's site pay elements, the same rules as payroll's Pull Employee Rates, without dialogs. Workforce's API never reads or shows it. A missing rate holds the day with a plain reason; it never posts a zero.

- Late days: a day whose pay period has already posted is held with PERIOD_POSTED and payroll is told. Hours are never moved to another period silently.

Effect: no interface rows, no Create Time Sheets run for Workforce hours, no Daily mode, no archiving, no site auto-creation, and the pay period is on every line from the start. The Base change for problem G (GB-Q22) is no longer needed for Workforce.

## 5.5 Risks of option C and how they are handled

| Risk | Handling |
| --- | --- |
| Rate logic is copied from payroll and drifts from it | Ask payroll to expose Pull Employee Rates' rate rule as one callable procedure without dialogs; Workforce calls it. |
| A payroll user reopens a Workforce header, setting its lines Open, so they drop out of the pay run silently | Nightly reconcile reports it; agree with payroll that Workforce headers are not reopened by hand. |
| A payroll user edits or deletes a Workforce line (client or GB API) | Reconcile compares lines with approved days and reports differences. |
| Payroll run and Workforce writes collide (locking) | The job writes small transactions and pauses while a payroll calculation is running. |
| Day approved after its period posted | Held, PERIOD_POSTED; payroll raises a Timesheet Adjustment, as today. |
| Customer turns off "Enable Timesheet Interface" | Payroll stops reading lines. Workforce refuses to switch on posting while it is off, and warns if it is turned off later. |
| Employee inactive or terminated on the day | Refused at approval and at write (EMPLOYEE_TERMINATED). |
| Mixed pay frequencies or irregular runs | The period comes from each employee's own pay cycle; Irregular is always false from Workforce (GB-Q32). |
| Payroll's own approval workflow is bypassed, as the report already does | Confirm with payroll (GB-Q28). Workforce's chain ends with a payroll layer. |
| Customers already using the interface for imported hours | Both work side by side: imports go through the report, Workforce writes lines; both end as Released lines. |

# 6. Step 4a: the payroll owner

Why first: posting is in the first product, and it depends on payroll code and payroll tables that Workforce does not own. Every week without answers holds phase 4 and part of phase 3.

Who: the owner of Qnipay Base (payroll engine, timesheet tables, interface) and whoever decides changes to it.

## 6.1 The headline question

Will payroll accept option C: Workforce writes approved hours as Released SIR Timesheet Line rows under its own Released headers, with the pay period set, instead of using SIR Timesheet Interface? If not, the fallback is option B, and GB-Q22 (pay period fields on the interface) becomes a must-have Base change.

## 6.2 What we ask them to agree

| # | Ask | Why | Our recommendation |
| --- | --- | --- | --- |
| 1 | Option C (above) | Removes problems B, E, F, G and the Create Time Sheets step for Workforce hours | Yes |
| 2 | Rate: a dialog-free procedure that returns an employee's rate for a pay element and site (from Pull Employee Rates, Cod70702620:32-68), called by Base code at line insert (GB-Q23) | One rate rule, owned by payroll; no zero rates reach the run | Yes |
| 3 | Fields Workforce adds to payroll's tables: SIR_WF Day Id on SIR Timesheet Line; Is Allowance, Tier, Basis on SIR TIme Sheet Elements; the timesheet settings on SIR Timesheet Setup; flags in SIR Feature Register; sign-in fields on the Employee extension | Workforce lives inside Base (GB-D1), so its fields go into Base's tables | Yes |
| 4 | Pay codes created and edited from the Workforce app (GB-Q27), and how Field Type (Normal, OT, Others) is set | Payroll counts normal hours by Field Type | Workforce sets it; allowances are always Others |
| 5 | Late days (GB-Q26): refuse and let payroll raise a Timesheet Adjustment | Moving hours affects RTI and holiday pay | Refuse |
| 6 | Payroll approval workflow bypass (GB-Q28): is releasing without it acceptable for Workforce lines? | The report already does this for interface rows | Yes; the Workforce chain has a payroll layer |
| 7 | Workforce headers are never reopened or edited by hand; corrections go through the app | Reopening drops hours from the run silently | Agree a written procedure |
| 8 | Which customers mix pay frequencies or run irregular payrolls (GB-Q32) | The period on each line comes from the employee's pay cycle | Information |
| 9 | Workforce never writes the financial year or pay frequency (GB-Q29) | Payroll owns them | Confirm |
| 10 | Onboarding hand-over: P45 as upload only (GB-Q33); the student loan Plan Code (GB-Q34) | The GB starter subscriber reuses this logic | Answer |
| 11 | The Business Central version floor: apps declare 27, build against 29 (GB-Q36) | Code can use objects a version 27 tenant lacks | Pin the symbols to the floor |

No longer needed if option C is accepted: GB-Q22 (pay period on the interface), GB-Q24 (Daily mode), GB-Q25 (which path), GB-Q30 (site auto-create), GB-Q31 (how often Create Time Sheets runs). GB-Q35 (leave) waits for the Leave module.

## 6.3 What to send them

- This document's sections 5 and 6.

- gb/10-gb-gap-analysis.md sections 7 and 8 (the payroll path and problems A–Q, with file and line references).

- A request for a 60-minute session to go through 6.2, and a named person who can approve Base changes.

# 7. Step 4b: licensing

## 7.1 The question

Employees will never be Business Central users. They sign in to the app with Microsoft Entra; Node calls Business Central with one app-only connector identity. Microsoft's licensing rules say that multiplexing (pooling access through an app or a service account) does not reduce the number of licences needed: what counts is who benefits from Business Central data, directly or indirectly. So we must know whether each employee who reads or writes their own data through the app needs a Business Central licence.

Why it matters: if every employee needs a Team Members licence, that adds about $8 per employee per month to the customer's cost. And if Microsoft requires calls to be made as each user, the connector design changes. QniConnect already shows payslips this way, so the answer covers today's product as well.

## 7.2 What to ask, in writing

- Employees who are not Business Central users read their own payslips and documents, enter and submit their own timesheets, clock in and out, and complete their own onboarding, through our app. Our service calls Business Central with an app-only (service-to-service) identity. Does each employee need a Business Central licence? Which one?

- Managers approve other employees' timesheets and verify onboarding documents through the same app. Does that change their licence?

- Administrators configure Workforce through the app. Same question.

- Is Team Members enough for questions 1 and 2?

- Does it change the answer if employees' drafts stay outside Business Central and only approved records are written, by a scheduled job?

- Does the same answer apply to QniConnect's existing payslip access?

## 7.3 Who and how

- Ask the Microsoft CSP or licensing partner first; ask them to confirm with Microsoft's licensing desk. A written answer is what the delivery plan requires (P3), before phase 2.

- Send the architecture (browser → Entra sign-in → Node → Business Central, app-only), the list of actions above, and expected numbers (employees, managers, administrators per customer).

## 7.4 If licences are needed

- Price it into the product per employee, and say so in the offer.

- Or licence managers and administrators only, if Microsoft confirms employees' own actions are covered differently.

- Or reconsider question 5: keep drafts in Node and write only approved records to Business Central. That changes the design, so it is only worth doing if Microsoft says it changes the licence.

# 8. What comes back to us

| From | What | Then |
| --- | --- | --- |
| Your reviewers | Agree or change section 4 (tables) and the four onboarding trims | I update gb/11, gb/12 and gb/13 |
| You | The approval design | Settle the 4 tables on hold |
| You and reviewers | Agree option C for the timesheet | Rewrite gb/10 section 7 and gb/13's posting map |
| Payroll owner | Section 6.2 | Fix the posting design; drop or keep GB-Q22 |
| Licensing partner | Section 7.2 | Confirm the connector design and pricing |
| After review | Contract changes C1–C11 | Apply in the app; regenerate the API handoff |